**Project Planning Phase**

**Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)**

|  |  |
| --- | --- |
| Date | 10 March 2025 |
| Team ID | SWTID1741150160 |
| Project Name | News App |
| Maximum Marks | 5 Marks |

**Product Backlog, Sprint Schedule, and Estimation (4 Marks)**

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Sprint** | **Functional Requirement (Epic)** | **User Story Number** | **User Story / Task** | **Story Points** | **Priority** | **Team Members** |
| **Sprint-1** | **News Categories** | USN-1 | As a user, I can read the news based on the category. | 20 | High | Tousif |
| **Sprint-2** | **Default News** | USN-2 | As a user, I can see the trendy news at the default page . | 20 | High | Tousif |
| **Sprint-3** | **News Browsing** | USN-3 | As a user, I can read the complete article with courtesy. | 20 | High | Tousif |
| **Sprint-4** | **Subscription** | USN-4 | As a user, I can Subscribe to the news letter. | 20 | High | Tousif |

**Project Tracker, Velocity & Burndown Chart**

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Sprint** | **Total Story Points** | **Duration** | **Sprint Start Date** | **Sprint End Date (Planned)** | **Story Points Completed (as on Planned End Date)** | **Sprint Release Date (Actual)** |
| **Sprint-1** | 20 | 6 Days | 1 Mar 2025 | 2 Mar 2025 | 20 | 2 Mar 2025 |
| **Sprint-2** | 20 | 6 Days | 3 Mar 2025 | 4 Mar 2025 | 20 | 4 Mar 2025 |
| **Sprint-3** | 20 | 6 Days | 5 Mar 2025 | 6 Mar 2025 | 20 | 6 Mar 2025 |
| **Sprint-4** | 20 | 6 Days | 7 Mar 2025 | 8 Apr 2025 | 20 | 8 Apr 2025 |